# Agentic AI POC – Scope Document

## 1. Purpose of the POC

The Agentic AI Proof of Concept (POC) aims to demonstrate how an AI-driven automation pipeline can resolve IT issues by mapping user‑submitted problem descriptions to Azure Automation Runbooks using Azure AI Foundry. The POC validates feasibility, architectural design, automation reliability, and integration across enterprise systems.

## 2. High‑Level Workflow

1. A caller (Service Desk, App, or Virtual Agent) submits an IT issue to an HTTP‑triggered Azure Function.
2. The Azure Function validates input and sends the issue description to an Azure AI Foundry diagnostic agent.
3. The agent determines the correct Azure Automation Runbook for that specific issue.
4. The Azure Function clones the runbook, embeds contextual metadata (target machine, user session, etc.), publishes the runbook, and triggers execution via Hybrid Runbook Worker.
5. Logs, decisions, and events are pushed to Event Hub for tracking and analytics.
6. Integration with systems such as SCCM, Azure Arc, ServiceNow, WebMethods APIM, and DataPower is reflected in the supporting architecture but not directly automated in this POC.

## 3. Scope of the POC

The following items are IN SCOPE for the POC:

• Development of an HTTP‑triggered Azure Function capable of receiving and validating issue requests.
• Integration with Azure AI Foundry diagnostic and troubleshooting agents.
• Mapping issue descriptions to predefined Azure Automation Runbooks using AI.
• Cloning existing Runbooks and injecting metadata (machine name, session ID, username).
• Publishing the cloned Runbook into Azure Automation.
• Executing the Runbook on a defined Hybrid Worker Group (SCCM‑based execution path).
• Logging events and performance metrics to Azure Event Hub.
• Using managed identity authentication across Azure components.
• Use of Akeyless for secret management (IDs, keys, variables).
• Timeline and performance logging for diagnostic purposes.

## 4. Out‑of‑Scope Items

The following items are OUT OF SCOPE for this POC (may be covered in future phases):

• Production‑grade security hardening and enterprise compliance.
• Full integration with ServiceNow workflows.
• End‑to‑end SCCM device remediation workflows beyond runbook trigger.
• Complex troubleshooting requiring multi‑step agent reasoning.
• Automated guardrail enforcement or governance checks.
• Finalization of event analytics dashboards (Splunk / Event Hub consumers).
• User experience design (Teams chatbot or portal integration).

## 5. Deliverables

• Fully functional Azure Function implementation.
• Connectivity to Azure AI Foundry agents.
• Automated Runbook cloning + publishing + execution workflow.
• Event Hub‑based logging framework.
• POC architecture diagram and technical documentation.
• This POC Scope document.